# Statement of Work (SOW)
Nonprofit Support Center + Attorney‑Supervised LPO Build (Single Integrator)

Client (Nonprofit): ________________________________

Prime Integrator (Consultant/Firm): ________________________________

Effective Date: __________________   SOW ID: ____________

Term: __________ months  |  Primary Contact (Client): __________  |  Primary Contact (Integrator): __________

## 1. Project Overview

The Integrator will design and implement a lean nonprofit support center for board‑and‑care homeowners and a Philippines‑based attorney‑supervised legal support (LPO) workflow. The solution emphasizes low-cost web tools, ethics compliance (ABA Model Rule 5.3 and applicable CA rules), data security, and auditable processes.

## 2. Objectives

• Launch an operational nonprofit hub with web-based guidance and downloadable templates.

• Stand up a supervised, document‑drafting pipeline (“FOR ATTORNEY REVIEW ONLY”) with clear QA gates.

• Establish governance, ethics/supervision, confidentiality, and data‑handling policies.

• Provide basic training and a 60‑day stabilization support window post‑go‑live.

## 3. Scope of Work

The Integrator will deliver the following workstreams and tasks:

A) Discovery & Design

• Stakeholder interviews; confirm use cases and priority matters.

• Process mapping: intake → triage → drafting → attorney review → signature → filing → close.

• Security and privacy baseline; tool access and permission model.

B) Ethics & Compliance Framework

• Draft outsourcing & supervision SOP aligned to ABA MR 5.3 and CA analogs.

• Draft confidentiality, conflicts, data retention, and disclaimer policies.

• Coordinate review by licensed ethics counsel (if engaged) and update documents.

C) Nonprofit Formation & Compliance (Project‑Managed)

• Coordinate entity formation, bylaws, COI policy, EIN, and bank account setup.

• Project‑manage IRS 501(c)(3) or 501(c)(6) filings and CA charitable registrations.

• Create renewal calendar and compliance checklist.

D) Web‑Based Stack Build

• Notion knowledge base: publish guidance and downloadable Word templates.

• Forms: Tally or Google Forms for membership, intake, helpdesk; auto‑log to Airtable or Sheets.

• Scheduling: Calendly basic setup.

• E‑signature: SignWell (free tier) for SLAs, attorney-collab agreements, acknowledgments.

• File storage: Google Drive structure with least‑privilege permissions.

E) LPO Workflow & Delivery (PH‑based Team)

• SOPs for drafting under attorney instruction; ‘FOR ATTORNEY REVIEW ONLY’ watermarking.

• Quality checkpoints; naming/versioning standards; audit trail (activity logs).

• Secure channel for attorney feedback; redline/approval cycle defined.

F) Training & Change Enablement

• Live onboarding for Client leadership, operations, and partner attorneys.

• Quick‑reference playbooks and 5–7 short screencasts hosted in knowledge base.

G) Go‑Live & Stabilization

• Soft launch with first 3–5 member intakes; hypercare SLAs in effect (see Section 10).

• 60‑day stabilization: weekly standups, issue triage, and incremental improvements.

H) Optional (Future) — Neutral Settlement/QSF

• If elected, coordinate a §468B QSF setup with a fund administrator; define disbursement controls.

## 4. Deliverables

• Process maps (PDF) and SOP pack (Word/PDF).

• Ethics & supervision policy; confidentiality/data policy; conflicts protocol; standard disclaimers (Word/PDF).

• Nonprofit governance pack: bylaws, COI policy, board minutes templates (Word).

• Public knowledge base (Notion) with download links to templates (Word).

• Forms (membership/intake/helpdesk), CRM base (Airtable/Sheets), Calendly page, SignWell templates.

• LPO workflow SOPs; naming/versioning conventions; QA checklist; redline/approval procedure.

• Training materials: slides, playbooks, and screencasts (links).

• Go‑live report and 60‑day stabilization summary.

## 5. Milestones & Target Timeline

| Milestone | Target Completion | Acceptance Evidence |
| --- | --- | --- |
| Discovery complete | Week 2 | Signed Discovery Summary |
| Ethics & Compliance draft | Week 3 | Policy Pack v1 delivered |
| Web stack MVP live | Week 4 | Notion/Forms/CRM live links |
| LPO SOPs & pilot | Week 5 | Pilot run on 2 test matters |
| Training complete | Week 6 | Attendance + materials posted |
| Go‑Live | Week 7 | First real matters processed |
| Stabilization report | Week 14 | Post‑go‑live report |

## 6. Roles & Responsibilities

Client (Nonprofit) Responsibilities:

• Provide decision‑makers, approve content, and supply branding and policy preferences.

• Identify partner attorneys willing to supervise and sign filings.

• Execute vendor subscriptions (free tiers where possible).

Integrator Responsibilities:

• Lead design/build, configure tools, draft SOPs/policies, and train users.

• Provide or coordinate PH delivery resources and quality management.

• Project‑manage nonprofit filings via a formation specialist (as needed).

## 7. Assumptions

• Client provides timely reviews (≤3 business days) on deliverables.

• Free/low‑cost tool tiers are sufficient for MVP; upgrades are out of scope unless approved.

• Optional legal opinions (ethics counsel) are coordinated; counsel fees billed directly to Client.

## 8. Dependencies

• Availability of partner attorneys for supervision and sign‑off.

• Access to client domain/email and admin rights to selected tools.

• Formation/compliance timelines controlled by government agencies.

## 9. Acceptance Criteria

• Deliverables meet described content/format and pass UAT by Client lead within 5 business days of submission.

• Pilot matters processed end‑to‑end with documented approvals and no blocking defects.

• Policies approved by Client (and ethics counsel if engaged).

## 10. Service Levels (Go‑Live Stabilization)

• Support window: 60 days post go‑live.

• Response times: P1 < 4 business hours; P2 < 1 business day; P3 < 2 business days.

• Weekly status cadence and issue log with ETA/owner.

## 11. Security & Compliance

• Least‑privilege access; quarterly permission audit; enforce MFA where available.

• Document watermark: “FOR ATTORNEY REVIEW ONLY” on drafts; versioning standards.

• No PHI; limit PII collection; encrypted storage and secure sharing policies.

• Supervision & outsourcing policies aligned to ABA MR 5.3; CA rule alignment noted in policy pack.

## 12. Metrics & KPIs

• Intake‑to‑assignment SLA (≤1 business day).

• Draft turnaround time (per matter type; baseline in pilot).

• Attorney revision cycles per draft (target ≤2).

• Defect rate (blocking issues per 10 matters).

• Member satisfaction (CSAT after first 5 matters).

## 13. Change Control

• Any material change to scope, tools, or timeline requires a written Change Order with impact on schedule and fees.

## 14. Pricing & Payment

• Commercials to be defined in the Master Services Agreement (MSA) or Order Form.

• Time & Materials or Fixed‑Fee phases may be used; expenses billed at cost with prior approval.

• Invoices net 15 days unless otherwise agreed.

## 15. IP & Ownership

• Client owns all deliverables created under this SOW upon full payment, excluding Integrator pre‑existing IP/tools.

• Integrator grants Client a perpetual, royalty‑free license to any embedded pre‑existing IP solely for Client’s internal use.

## 16. Confidentiality & Data Protection

• Mutual NDA applies. All materials treated as Confidential; delete/return protocols on termination.

• Data Processing & Subprocessor disclosures provided upon request.

## 17. Termination

• Either party may terminate for convenience with 15 days’ notice; for cause with 5 days’ cure period.

• Client to pay for work performed to termination effective date.

## 18. Risk & Issue Management

• Risk register maintained; top risks reviewed weekly during stabilization.

• Issues tracked with severity, owner, ETA, and communication notes.

## 19. Communication Plan

• Weekly status email; bi‑weekly steering check‑in during build; ad‑hoc sessions for P1 issues.

• Single shared project tracker (Airtable/Sheets) with status, risks, actions, and decision log.

## Annex A — RACI (Excerpt)

| Task | Client | Integrator | Ethics Counsel | Partner Attorney |
| --- | --- | --- | --- | --- |
| Approve policies | A | R | C | C |
| Build web stack | C | R/A | - | - |
| Draft LPO SOPs | C | R/A | C | C |
| Pilot matters | C | R | - | A |
| Nonprofit filings | C/A | R (PM) | - | - |

## Annex B — Deliverables Checklist (Sign‑off)

• Discovery Summary

• Ethics & Compliance Policy Pack

• Governance Pack (Bylaws, COI, Minutes Templates)

• Web Stack (Notion, Forms, CRM, Calendly, SignWell) — live links

• LPO SOPs + QA Checklist + Versioning Guide

• Training Materials (slides, playbooks, screencasts)

• Go‑Live & Stabilization Reports

## Signatures

By signing, the Parties agree to the terms of this SOW as of the Effective Date.

CLIENT (Nonprofit): ______________________________    Date: ____________

Name/Title: _____________________________________

INTEGRATOR (Consultant/Firm): ____________________    Date: ____________

Name/Title: _____________________________________